Day 1 of Development:

Added:

- Create github and upload project planning files

- Gather requirements through Google Docs

- Create Use Case Diagram

- Create Class Diagram

- Create and apply Labels

Day 2 of Development:

Added:

Moved:

- Create project timeline graph and product vision document from doing to done.

Day 3 of Development:

Added:

- Start Prototype Version 2 Creation

- Enhance Prototype UI/UX

- Add remaining features from last sprint to new prototype

Moved:

- Start Prototype Version 2 Creation to Done

- Enhance Prototype UI/UX to Doing

- Add remaining features from last sprint to new prototype to Doing

Day 4 of Development:

Added:

Moved:

- Create Use Case Diagram to Done

- Create Class Diagram to Done

- Create Section for Viewing Uploaded Online Report/Prescription for Students to Done

- Create Function for Doctors/Practitioners to Be Able to View Patients Past Medical History Records/Appointments to Done

Day 5 of Development:

Added:

- Administration/Management section with medical leave Reviewing and Approving/Declining function

Moved:

- Administration/Management section with medical leave Reviewing and Approving/Declining function to Done

- Create Function for Doctors/Practitioners to Be Able to Write and Upload Online Reports/Prescriptions to Done

- Add Remaining Features from Last Sprint to New Prototype to Done

Removed:

- Create Functions that Check Whether The Student Received Care On Time

Day 6 of Development:

Moved:

- Enhance Prototype UI/UX to Done